# Meeting Minutes

Software development project

Date and Location: 21/11/25. Teams

Attendees:

Christopher Gillen

Dr Ben-Yen Toh

Meeting Objectives: Discuss progress

Agenda:

Observe current work and provide guidance on next steps

Discussions (challenges, and progress by each team member on previous tasks):

To implement appointment booking function.

Issue was that I felt I needed to redesign registration and login functionality prior to attempting to create a booking system as appointment booking would not work without it being tied to individuals. This involved creating new registration form and adding some new  tables to DB schema: app_user, and user_roles.

An erroneous github merge lost several days’ worth of code which had to be re-implemented so some time was lost.

Action Plan (with allocations to each team member):

For 5th Dec meeting:

- Begin implementing calendar system for tutor-student appointment booking

Cosmetic improvements to potentially make in future after core functionality is implemented:

- change tutor registration page name.e.g. 'be part of our team!' then tutor registration.

- improve aesthetically

- have tutors able to teach more than one instrument

- skill level taught- rephrase this section of the form

- Remove redundancy in 'select all that apply'

- Add asterisk to warning messages-- too much info on pages as is

- student- - add title e.g. ‘access our pool of talented tutors’